TPS - Quad Solver

October 8, 2018

Steven Johnson  
Brandon Rodriguez  
Joshua Sziede

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task** | **Time Est.** | **Risk** | **Who** | **% Done** | **Time Taken** | **Review** |
| Create and Host Repository | 1 day | 1 | BR | 100 | 1 day | SJ, JS |
| Find C Standard | 1 day | 3 | BR | 100 | 1 day | SJ, JS |
| Initial bare bones C program | 1 day | 1 | BR,SJ | 100 | 1 day | JS |
| Create directory structure | 1 day | 3 | BR | 100 | 1 day | JS, JS |
| IEEE Spikes | 7 days | 5 | SJ | 10 | 1 day | - |
| Write Stories Report | 1 day | 1 | JS | 100 | 1 day | SJ, BR |