TPS - Quad Solver

October 22, 2018

Steven Johnson  
Brandon Rodriguez  
Joshua Sziede

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task** | **Time Est.** | **Risk** | **Who** | **% Done** | **Time Taken** | **Review** |
| IEEE Spikes | 7 days | 5 | SJ,JS, BR | 40 | 4 days | - |
| Find License to use | 1 day | 3 | JS | 100 | 2 days | SJ |
| Math sqrt Spikes | 1 day | 3 | JS | 0 | 1 day | - |
| "What every prog..." doc | 1 day | 1 | SJ | 100 | 1 day | BR |
| Input (argv and stdin) Spikes | 1 day | 3 | BR | 100 | 1 day | SJ |
| Makefile “multi-input” spike | 2 days | 2 | BR | 100 | 2 day | SJ |
| Logging to file spike | 2 days | 4 | BR | 100 | 2 day | SJ |